MINUTES

Rehabilitating Roe 8 Advisory Committee Meeting

#### Thursday 10 October 2024, 3-5 pm

#### City of Cockburn Admin Building – 9 Coleville Cres, Spearwood

Advisory Committee attendees:

| Catherine | Baudains | CB | Australian Association for Environmental Education WA |
| --- | --- | --- | --- |
| Lou | Corteen | LC | Cockburn Community Wildlife Corridor |
| Leah | Knapp | LK | Coolbellup Community Association |
| Phoebe | Corke | PC | Save Beeliar Wetlands |
| Felicity | Bairstow (Chair) | FB | Community |
| Tim | Barling | TB | Conservation Council WA |
| Diana | Corbyn | DC | Wildflower Society |
| Ezgi | Perincek (left at 3:53PM) | EP | Department of Biodiversity, Conservation and Attractions (DBCA) |
| Jozina | De Ruiter | JD | Hamilton Hill Community Group |

Other attendees:

Adam Peck (AP) – Rehabilitating Roe 8, Project Manager

Madeline Copcutt (MC) – Rehabilitating Roe 8, Administrative Assistant

Apologies:

| Kam Rae | Karaak Cooby Bushcarers |
| --- | --- |
| Heidi Mippy | Traditional owner |
| Eddie van Etten | Research |
| Tim Barling | Conservation Council WA |

# Welcome and Apologies

# Observance of Acknowledgement of Country

FB welcomed members to the meeting.

# Minutes from previous meeting

Meeting minutes from 12 September 2024 were moved and seconded by CB and JD.

# Conflict of interest declaration

HM has a standing conflict due to being a supplier to the project. It should be noted that this conflict is seen to be a potential or perceived conflict, rather than actual. She will not be able to vote on matters in which she has a financial interest.

# Business arising from previous meeting

|  | Action item | Person to action | Status |
| --- | --- | --- | --- |
| 5.1.1 | DBCA North Lake concept plan | EP | Ongoing |
| 5.1.2 | Promote citizen science project | All | Reminder |
| 5.1.3 | Promote and create new content for the BWW social media pages. | All | Ongoing |

## Standing action items

Section 18 approvals are progressing for gathering area at North Lake. Call to advice committee at DPLH, if approved then will be signed by minister.

Carpark works will go ahead, but still waiting on section 18 approval.

Hope Road limestone works to connect Hope Road kissing gate area with Wetlands Centre/WA Wildlife, is also waiting on section 18.

DBCA currently engaging TOs at gathering area for interpretive signage.

5.1.3 Promote and create new content for the BWW social media pages.

KC has created a Facebook event for Yaakan. AP requested that groups share the event with their networks.

## Action items arising from previous meeting

|  | Action item | Person to action | Status |
| --- | --- | --- | --- |
| 5.2.1 | Fauna road crossings | RR8AC | On hold |
| 5.2.2 | Create research proposal for Woody Meadow on Turtle Corner | AP | On hold |

# New action items

# Correspondence

| # Outward |  | # Nil |
| --- | --- | --- |
| # Inward |  | # Nil |

# Project Manager Update

Boot cleaning stations next to gates that DBCA installed at Moodjar and Bibool. Signs will be put there to explain their purpose. Graffiti has been removed along the Karak fenceline.

Yaakan event coming up, 16 bookings so far including politicians (Josh Wilson and Brad Petit), along with the Cockburn mayor.

Another event on November 2 – Bush tucker/medicine event with Chelsea Thompson. AP is giving a guided walk at the CCWA conference.

Biodiversity section is on the BWW website; if RR8AC has any feedback, please tell AP.

Good Gladi-grab – about 50 bags worth (CCWC, KCB, etc.). Hardly any Gladis in S7. Ripped a small section of Karaak for a small woody meadow-style planting (without the crushed brick mulch).

Bulb spraying is finished but PVG spraying is still ongoing. New watering contractor is still being onboarded but will be starting soon. Feral control has removed 3 foxes.

# Other Business

- Planning for Yaakan event (19 October)

AP will be there from 8am digging holes with an Aboriginal monitorer to check for artefacts. Some issues – Dixon family cannot attend. AP asked for suggestions of who should plant the other tree. FB suggested Logan as he has been involved in the history of the area. LC suggested Rex, and AP, PC, and FB agreed. AP also suggested Phil Jennings. FB offered to contact Rex. AP hasn’t heard from HM recently, so AP needs someone to give a speech. AP said he will ask if Gail Beck (TO) will give a speech instead.

A PA and mic for the speeches and musician – PC said that CoC has a new battery-powered microphone so AP will look into it.

Bench – Chester McKay will cut the ribbon. AP suggested a tarp over the bench and ribbon to unveil it. PC suggested the side of the new BWW marquee, and AP said he will check the size. FB suggested the Save Beeliar Wetlands banner.

AP requested some people to come at 9:45 to help set up. CB, PC, and JD will be there early.

- UWA student project

UWA students are doing a project about UN Sustainability Goals and social impact have selected RR8 as a case study. They have asked to interview two members of the RR8AC as well as AP, who has already been interviewed. FB volunteered, LC and DC were both maybes depending on the time.

- Arts grants reminder

There are still logs available for art sculptures.

- BWW gazebo is available for loan

CCWA conference – BWW gazebo will be next to CCWC’s.

- Bioblitz idea

AP pitched a Roe 8 Bioblitz, similar to the Walpole-Wilderness Bioblitz. Two days – basecamp, about 200 people, meet at basecamp on first morning. Teams of people with team leaders (mostly researchers/experts in their field). Teams go out for half-day excursions (register beforehand), use phone to take photos of different species (flora fauna fungi etc.), use iNaturalist app to upload photos, don’t need to know what it is, the pool of experts will ID them. A citizen science event. Good way for members of the public to meet researchers and learn about what they’re doing in the field. AP was thinking spring 2025.

- Limestone track removal

LC – limestone track intersecting with the one on Bibra Drive (parallel to the limestone track under the powerlines), that was supposed to be removed several years ago under the previous RR8 Project Manager. AP was not aware that it was supposed to be removed.

AP and EP both feel that the disturbance from removing the limestone would be greater than the limestone track itself, and may then allow weeds and Phytophthora to enter/spread through the site. It is unlikely to be impacting the soil or wetlands as that area is not typically inundated. However, AP said he could add a sign encouraging people not to use it.

ACTION – AP to follow up with EP to discuss the limestone track and signage.

# Committee member report and information sharing

PC – CCWC contributed to the KCB art funding and provided a letter of support. Possibility of planting from further north for climate adaptation.

CB – AEEE was successful in its bid to host the World Enviro Education Conference in Perth. Would be a good opportunity to showcase the work that the RR8AC groups do.

PC – Nothing to report.

DC – Very weedy, especially in S7. Walk with Friends group to show weeds and natives. Held a successful Gladi-grab in S7, couldn’t get it done in one morning so there was an extra Saturday morning. AP joined. Still not on top of weeds in S7, partly due to CCWC’s divided commitments with their Blackwood Avenue project. However, they have removed cape lilies.

JD – the Wally Hagan basketball stadium development is on hold, which HHCG is pleased about.

CCWC – carrying on with regular weeding in S7 and Blackwood Ave. Not much veldt grass in cleared area of S7 due to years of hand-weeding, which is encouraging. Recent councillors’ meeting – Manning Park protections from mountain bikers were not upheld, so CCWC will focus on that for a while. PC’s alternative recommendation to pause progression of the Wally Hagan development was successful.

FB – Turtle tracking is ongoing. There was one fox-predated turtle and some run over, as well as bobtails. Lots of off-lead dogs in Bibra Lake reserve, which are a threat to turtles. Turtle trackers have been reporting them to the ranger but haven’t seen any action. There is a petition by Turtle Guardians to CoC to reduce the speed limit around Bibra Lake during turtle nesting season. Two workshops with CoC about working with and communicating with volunteers.

# Appointment of Chair for next meeting

LC appointed as Chair for 14 November 2024 meeting.

# Next meeting

Thursday 14 November 2024, 3pm-5pm either online or at the City of Cockburn, Administration Building. 9 Coleville Cres, Spearwood. Doowart – Tuart Tree – Public Gallery Area 2.

Meeting closed at 4:00pm.

Apologies for next meeting:

CB

# Upcoming events

13.1 Events in 2024

|  | Event | Date | Location | RR8AC involvement |
| --- | --- | --- | --- | --- |
| 13.1.4 | Yaakan event (bench reveal & tree planting) | 19 October | Corner of Hope Rd/Progress Dr | RR8 event |
| 13.1.5 | Bush medicine event | 2 November | Malvolio Bushland | RR8 event |
| 13.1.6 | Naturalists Club Pollinators Festival | 10 November | Iluka Foreshore | CB to take BWW marquee |
| 13.1.7 | CCWA Conference | 13/14 November | Wetlands Centre | AP to do Tour of the Dor on 14th; PC to run BWW stall with CCWC |
| 13.1.8 | Cooby Fest | 30 November | Coolbellup | Someone to run RR8/BWW stall |

13.2 Events in 2025

|  | Event | Date | Location | RR8 stall |
| --- | --- | --- | --- | --- |
| 13.2.1 | Wetlands Conference | 6/7 February | Wetlands Centre | TBC |
| 13.2.2 | RR8 Conference | TBC (April/May) | TBC | N/A |