#### MINUTES

#### Rehabilitating Roe 8 Advisory Committee

#### Thursday 11 December 2025, 3.30pm-5pm

#### Kwel-Sheoak room, Admin Centre, Coleville Crescent, Spearwood

Chair: FB

# Welcome and Apologies

Present:

- Diana Corbyn (DC), Wildflower Society

- Catherine Baudains (CB), AAEE

- Jozine de Ruiter (JR), Hami Hill Community Group

- Flic Bairstow (FB), CCWA

- Phoebe Corke (PC), Save Beeliar Wetlands

Apologies:

- DBCA-permanent

Absent:

- Lou Corteen, CCWC

- Lea Knapp, CCA

# Observance of Acknowledgement of Country

# Minutes from previous meeting

Moved by PC, DC seconded. ARG to ask re AC person. ACTION: PC will ask ARG.

# Conflict of interest declaration

# Business arising from previous meeting

## Standing action items

|  | Action item | Person to action | Status |
| --- | --- | --- | --- |
| 5.1.1 | DBCA North Lake concept plan | EP | Ongoing |
| 5.1.2 | Promote citizen science project | All | Reminder |
| 5.1.3 | Promote and create new content for the BWW social media pages | All | Reminder |

### AP summarized DBCA report.

## Infrastructure works:

## No works are proposed in the Roe 8 corridor.

## New carpark and dual use path have been completed as stage one works.

## Drainage repairs have been completed where drainage from Progress Drive impacted new dual use path.

## Final stage of works will include a gathering area in the location of current picnic area, connecting pathways, a new interpretation shelter and interpretive signage.

## Heritage approvals are well progressed.

## DBCA has engaged Nature Play WA to create a virtual play trail around the lake circuit.

## Works will be let for tender in January and are expected to be complete by June 2026.

## Rehabilitation works:

## Ongoing rehabilitation works by contractor including site meetings to discuss future weed control and planting works.

## Works have included: Slashing and weed control at Horse Paddock Swamp in preparation for winter planting, Roe Swamp weed control, Frog Swamp weed control.

## Contractor currently undertaking watering and monthly maintenance weed control at planting sites.

## PC mentioned nothing on PSHB, why? ACTION: AP to ask EP next time.

FB mentioned WWII women’s army camp will get signage-DBCA.

## Action items arising from previous meetings

|  | Action item | Person to action | Status |
| --- | --- | --- | --- |
| 5.2.1 | Fauna road crossings | RR8AC | On hold |
| 5.2.2 | AP to follow up with DBCA to discuss the boot cleaning station signage | AP, EP | Ongoing |
| 5.2.3 | Discuss installation of educational plant labels on planting zones | AP | On hold |
| 5.2.4 | AP to contact DBCA re. a replacement | AP | Completed |
| 5.2.5 | AP to send KR PM reports in Word | AP | Ongoing |
| 5.2.6 | Website transition to be overseen and RR8AC to be kept informed | AP | Ongoing |
| 5.2.7 | AP to contact CCWA to tell them about this and put out EOI in December newsletter. | AP | Completed |

5.2.2	DBCA signage is thought to be adequate for boot cleaning station.

5.2.3	Topic linked to website migration, so it may be best to wait until migration is completed.

5.2.4	DBCA has said their staff do not have capacity to attend RR8AC from now on but will continue to send in report on N Lake.

5.2.5	Completed for this 2 month cycle.

5.2.7	Completed, FB is CCWA member and EOI out: Robyn Walsh and Rikki Hughes have nominated. ACTION for all: ask people they think suitable to nominate by 1/2/26.

# New action items

# Correspondence

| # Outward |  | # Nil |
| --- | --- | --- |
| # Inward |  | # Nil |

# Project Manager Update

# Other Business

Yaakan signage. Top title, all agreed to change title to Yaakan/Turtle Corner and remove side title. Shared history not to be used as title.

Cultural burning update. AP summarized the report. AP and Mitchell Garlett will continue to look into potential to do cultural burning in Roe 8 corridor or Cockburn. Vic Park template may be used. FB mentioned Murdoch Uni are planning prescribed burning on campus (possibly planned/cultural burning?). CR suggested asking ARG about cultural burning and get Elders involved.

FoGs - issues with insurance/power tool use, etc. FB mentioned it may be due to KCB whipper snipping, but AP clarified that the issue arose from unauthorized chainsaw use by a FoG. This has opened a ‘can of worms’, because it appears FoG’s insurance does not cover use of ‘power tools’ and a solution is being sought. Cockburn will bring in new guidelines to explain what’s allowed and what is not. PC: what if people are qualified to use the tools? AP: if they are not paid they’re probably not covered. PC has brought it up at the SWG Enviro Forum, possibly to increase insurance levels. Potentially SERCUL or UBC could act as an umbrella group.

# Committee member report and information sharing

FB: CCWA had a good conference and AGM, windup tonight. New nature policy out.

PC: SBW nothing, CCWC Sally and PC talking to people about plans with Roe 9, Council passed tree protection policy (even on private land).

KR: nothing.

CR: Re paper social eco case study, doing interviews, ethics approval took time, harder to talk about social side of things. Hoping to have a draft paper in February 2026.

CB: World Environmental Education Congress conf in Perth September 2026, encouraged people to submit abstracts, AAEE conf in May too.

DC: CCWC weeding this Saturday 7-9am, xmas windup Tuesday 16th and painting sign.

JR: HHCG had AGM.

Meeting closed at 4.35pm.

# Appointment of Chair for next meeting

CB

# Next Meeting

Thursday 12 February 2026, 3.30-5pm, location TBC

| Event | Date and venue | Organiser |
| --- | --- | --- |
| CCWC End of Year Do | 16/12/25,5pm. BYO plate, drink | CCWC |