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MINUTES
Rehabilitating Roe 8 Advisory Committee
Thursday 12 February 2026, 3.30pm-5pm 
Kwel-Sheoak room, Admin Centre, Coleville Crescent, Spearwood
Chair: Leah Knapp

Welcome and Apologies
Present:
· Leah Knapp (LK)
· Jozina de Ruiter (JR)
· Cristina Ramalho (CR)
· Diana Corbyn (DC)
· Phoebe Corke (PC) for first half of meeting
Apologies:

· DBCA-permanent
· Catherine Baudains (CB)
· Felicity Bairstow (FB)
· Kam Rae (KR)

Absent:
· Mitchell Garlett (MG)
· Lou Corteen (LC)


Observance of Acknowledgement of Country
Minutes from previous meeting 
JD moved and DC seconded. 
Conflict of interest declaration 


Business arising from previous meeting
Standing action items 
	
	Action item
	Person to action
	Status

	5.1.1
	DBCA North Lake concept plan 
	EP 
	Ongoing

	5.1.2
	Promote citizen science project
	All
	Reminder

	5.1.3
	Promote and create new content for the BWW social media pages
	All
	Reminder

	5.1.4
	AP to send KR PM reports
	AP
	Reminder



· 5.1.1 AP summarised DBCA email
· No updates for PSHB at this stage. DPIRD are no longer monitoring trees in North Lake. DBCA is currently working on developing a tree management plan for PSHB. DBCA will work to align this strategy with best practice management advice and any opportunities that develop during DPIRD’s Transition to Management period.
· AP noted that a contractor was mapping woody weeds in Moodjar/Bibool, with plan to control woodies. Maybe linked to PSHB.
· Update for North Lake works as below.
·  
· Infrastructure
· Works complete to date:
· Renewal of lake circuit limestone walk trail and limestone path link to CWEC
· Upgrade of north south dual use path, new carpark on progress drive, drainage repairs to dual use path.
· Rehabilitation works at Frog Swamp and woody weed removal throughout the park. 
·  
· Upcoming works include:
· New gathering area including yarning circle, bespoke seating and benches with new accessible access from carpark.
· New interpretation shelter and signage package.
· Design and installation of a virtual ‘play trail’ delivered by Nature Play WA around the lake circuit.  Signs with QR codes will link to online content aimed at families with children to unlock challenges, solve quiz questions and score points.
· Tendering is currently underway for these tasks and DBCA is aiming to have the final elements of this project complete by May 2026.

· Weed and Rehab 
· Works complete to date:
· Slashing and weed control at Horse Paddock Swamp in preparation for winter planting
· Installation of plastic guards with bamboo stakes to all bushland tubestock species
· Roe Swamp weed control
· Frog Swamp weed control
· Monthly watering over summer
·  
· Works planned for the remaining of 2026 financial year:
· Woody weed control, selective grass control and spot spray of geophytes across the three sites.
· Infill planting of 7,300 tubestock at Horse Paddock Swamp and Frog Swamp

· 5.1.4. There was a short discussion on social media after KR queried “do we want to keep going with the BWW FB page?”. PC said we should keep it going and it’s up to KR how much she wants to post, no pressure.
Action items arising from previous meetings
	
	Action item
	Person to action
	Status

	5.2.1
	Fauna road crossings
	RR8AC
	On hold

	5.2.2
	Discuss installation of educational plant labels on planting zones 
	AP
	On hold

	5.2.3
	Website transition to be overseen and RR8AC to be kept informed
	AP
	Ongoing




[bookmark: _Hlk84587210]New action items
Signage: KR saw some great signs in Margaret River and wondered if we can do something similar. People thought it was a good idea, so let’s discuss it at the next AC meeting. DC queried who manages the signage boards at S7 and Karak- AP said that CCWC and KCB have keys, plus AP has a set. DC said she’d like to see them filled up with more information.
ACTION: CCWC, KCB and AP to put up photos, etc.
Correspondence 
	Outward  
	
	Nil

	Inward
	
	Nil



Project Manager Update
AP summarised the PM report, including the fact that Kit Prendergast has translocated Leoproctus zephyr bees to Biyara. We won’t know if established until next summer. Kings Park staff doing some research on woody meadows. They visited Yaakan and Karak meadows and were very impressed. LK asked for more info on woody meadows for Murdoch. AP will email her some stuff. Re Carpet Python, AP said that it’s most likely a discarded pet not a wild snake. WA Museum may be able to tell from DNA. DC said that the Bushland News article was great.
Other Business
Yaakan signage. AP asked if anyone wanted to give input to sign location, AC happy to delegate to AP. It may be dictated by stumps and roots of NI pine trees.
Cultural burning. Short discussion on this, DC said she hopes it’s barefoot/small scale. AP said he would approach MG and try to get some Elders together to discuss the issue. CR said it would be a good idea for several LGAs to join together to sponsor an Aboriginal Ranger team, because in Perth there’s no Aboriginal Corporation set up for the purpose.
Community member EOI: 2 nominations, Robyn Walsh (RW) and Rikki Hughes (RH). Members felt that since we have HHCG member already, RW may not be an ideal candidate. PC said she has met RH at the Beeliar RP meeting and he seems knowledgeable and keen. The committee voted unanimously to appoint RH the AC.
ACTION: AP to contact RH to see if still interested.
Corridor Yarning event. AP gave background on this event, which replaced the Open Days. Last one in 2024 was successful, held at the Hami Hill Hub. Date to be set for late April/early May. AP asked does anyone have recommendations for Nyungar keynote speaker. JR mentioned a story telling group. Oral McGuire potentially, Noel Nannup? Low key event, talks without Powerpoints, pizza and beers after. JR said it would be good to have it in the corridor, but others said it would be tricky, with weather and logistics.
ACTION: AP will follow up and book speaker, etc and keep AC and FoGs informed.
Committee member report and information sharing
JD: HHCG, ticking over, mural in Southwell, Halloween do went well.
DC: CCWC-weeding ongoing, PVG, burnt site-pelargonium removed.
LK: KCB hiatus, Beeliar RPAC- DBCA following up on Nyungar ARG, Coolbellup = place to access water, dual naming of North Lake being discussed.
CR: Journal article on case studies of Bannister Creek and RR8 projects. Interviews Kim Dravnieks, Rachel Standish, Anita Downing, DC, MG and AP completed. Looking into social rehab, nice story to share, turning points, next meeting PPT update? What are the indicators of healing, enablers, what is stored, etc. Tight deadline, but might be possible.
ACTION: CR to summarise the work at either April or June AC meeting.
Appointment of Chair for next meeting
JR
 Next Meeting 
Thursday 9 April 2026, 3.30-5pm, location TBC. NB: AP has a clash, can we discuss alternative dates? Check school hols, maybe 2/4?
	Event
	Date and venue
	Organiser

	Clean Up Aus Day
	7/3/26, Biyara
	BBB, KCB, RR8

	Corridor Yarning
	Hami Hill Hub, April 28
	RR8

	Community Planting Day
	TBC May/June, Biyara
	RR8, BBB

	Native Bee event
	5/9/26, Wetlands Centre
	RR8, BBB



Meeting closed at 4.47pm.
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