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MINUTES
Rehabilitating Roe 8 Advisory Committee
Thursday 11 June 2026, 3.30pm-5pm 
Kwel-Sheoak room, City of Cockburn Admin Centre, Coleville Crescent, Spearwood
Chair: Felicity Bairstow

Welcome and Apologies
Present:
· Rikki Hughes (RH)
· Flic Bairstow (FB)
· Tania Heyne (TH)
· Diana Corbyn (DC)
· Phoebe Corke (PC)
· Kam Nufield (KN)
Absent:
· Leah Knapp (LK)
· Catherine Baudains (CB)
· DBCA
· Mitchell Garlett (MG)
· Jozina de Ruiter (JR)
· Cristina Ramalho (CR)

Observance of Acknowledgement of Country
Minutes from previous meeting 
Minutes were moved by DC and seconded by TH. ACTION: AP to change KR to KN for Kam.
Conflict of interest declaration 

Business arising from previous meeting
Standing action items 
	
	Action item
	Person to action
	Status

	5.1.1
	DBCA North Lake concept plan 
	EP 
	Ongoing

	5.1.2
	Promote citizen science project
	All
	Reminder

	5.1.3
	Promote and create new content for the BWW social media pages
	All
	Reminder

	5.1.4
	AP to send KN PM reports
	AP
	Ongoing


DBCA update:
· 2026 June - Infill planting of tube stock at Horse Paddock Swamp and Frog Swamp.
· Stage 2 of visitor facilities and gathering area is approximately $900k including a weed and revegetation program includes the co-design with Traditional Owners of a gathering area, an interpretive sign shelter, and multiple seating areas to enhance the visitor experience. The tender has now been awarded to WCP CIVIL PTY LTD and site mobilisation is expected to be approximately on the 22 June 2026 with works anticipated to be completed early in the next financial year.
PC: BRPAC meeting it came up that DBCA needs to liaise with RR8 and Wetland Centre about collaborating on North Lake promotion and comms, signage, etc.

Action items arising from previous meetings
	
	Action item
	Person to action
	Status

	5.2.1
	Fauna road crossings
	RR8AC
	On hold

	5.2.2
	Discuss installation of educational plant labels on planting zones 
	AP
	On hold

	5.2.3
	Website transition to be overseen and RR8AC to be kept informed
	AP
	Ongoing

	5.2.4
	CR to summarise journal article
	CR
	TBC

	5.2.5
	AP to draft signage on weeds/how to get involved
	AP
	Ongoing

	5.2.6
	AP to draft Landcare Awards nomination for AC
	AP
	Completed

	5.2.7
	Getting BWW onto Google Maps and/or All Trails
	AP
	Ongoing




5.2.4 CR very busy at the moment, hopefully August meeting
5.2.5 AP hasn’t got onto this yet, hopefully August meeting
5.2.6 AP has sent short draft around. Nominee is the RR8AC, PC suggested asking each member group for 1-200 words. ACTION: AP to email member groups. Deadline is end of July, so we can work on it online. FB and PC will meet up to edit, CR also has said she’s interested in being involved.
5.2.7 FB spoke to Ben Moore, he said City has no special ability to put stuff on Google Maps. 
[bookmark: _Hlk84587210]New action items
Correspondence 
	Outward  
	
	Nil

	Inward
	
	Nil



Project Manager Update
AP summarised the report. Planting day went very well, 38 people 1,000 seedlings. Lots of networking after for 1 hour. Fauna report published, we met the secondary target in RMP (return of 50% of baseline) but not quite primary target (100% of baseline). FB mentioned that some people didn’t want fauna survey when drafting RMP, so it’s good to see the result of convincing them to include it. RH said it would be a good news story and could it be promoted? ACTION: AP to follow up and ask City Comms to promote it. Woody Meadow resprouting well, Murdoch Uni student will do a report about it. Yarning event went very well, 44 attendees great networking.
Other Business
Feral Acacias at Yaakan. Up to 80 plants thought to be A. saligna have been identified as potentially feral (A. salicina). Discussed what to do about this, DC said it’s a suckering plant. AP removed a 15m high one on Sebastian Cr and it was spreading into bushland over Forrest Road. AP suggested engaging Mark Brundrett to confirm ID and write report on control and management. No great rush. Source is unknown, possibly pre RR8 planting. RH asked is there habitat value, AP said maybe some. ACTION: AP to confirm ID and report back to AC in August.
Veg monitoring report, implications and possible change to RMP. AP raised this, Emerge has highlighted errors in previous reports. In the past reveg data was compared to field reference plots, whereas RMP states that reveg data should be compared to ‘literature reference plots’ (Keighery et al 2012). After meeting primary goals for diversity and density for years, we now don’t even meet secondary ones. Emerge suggested talking to RR8AC about editing the RMP. Original goals are very ambitious. PC: suggested sticking with method used by previous consultant to enable comparison with previous years (too hard to review past data and update past reports). DC agrees, can we check back in August after new draft report has been received. RH: effects of climate change make it better to compare with plots measured annually rather than historic data. ACTION: AP to ask Emerge to rerun analysis and report back to AC and we can discuss in August. PC suggested delaying publication of the annual report. AP agreed, can delay it to end August. DC asked about seeing the Keighery report, AP said it’s in a Table in the RMP.
Committee member report and information sharing
PC: Nothing from SBW. DC was honoured in Volunteer Awards, congratulations!
DC: Weeding continues at S7, watching out for Yellow Soldiers, Black Flag. G. undulatus coming up, will meet with AP to confirm ID to enable spraying.
TH: Planting day 9th May, good attendance, 900 tubes, watered in. PC and Sally met with Port and Fremantle Christian Colleges. FCC want more space for buildings! AGM in September.
FB: Missed last CCWA meeting due to clash.
KN: Question, can the entry to Tuart carpark be amended to make it easier for cars to mount the curb? ACTION: AP will look into this and report back.
RH: No update.
Appointment of Chair for next meeting
PC to Chair next meeting.
Next Meeting 
Thursday 13 August 2026, 3.30-5pm. Admin Centre.
	Event
	Date and venue
	Organiser

	Wildflower Walk
	Biyara, 29/8
	Wildflower Society

	Native Bee event
	5/9, Wetlands Centre
	RR8, BBB

	Wildflower Walk
	Karak, 6/9
	Wildflower Society

	Wildflower Walk
	Tuart, 19/9
	Wildflower Society

	End to End walk
	September 19/20?
	RR8

	CCWA AGM
	September 20, 4pm
	CCWC
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